# TEST PLAN DOCUMENT

Project Name: AcademyBugs.com

Prepared By: Athulya Sasi

Date: 17-Jul-2026

Version: 1.0

# 1. Introduction

This test plan defines the testing strategy, objectives, scope, and schedule for testing the AcademyBugs.com web application. The purpose is to verify that all major features, navigation, forms, bug demonstrations, and shopping functionalities work correctly across supported browsers before release. The application is designed for practicing software testing by identifying intentionally introduced bugs.

# 2. Objectives

- Verify that all website pages and navigation links function correctly.

- Validate bug examples and bug type demonstrations.

- Ensure forms (Report Bugs, Contact Form, Booking Form) work as expected.

- Test shopping cart and checkout workflow.

- Identify and report functional, UI, content, and performance issues.

- Verify cross-browser compatibility.

# 3. Scope of Testing

### In Scope

- Home Page

- Examples of Bugs

- Types of Bugs

- Find Bugs

- Report Bugs

- Shopping Cart & Checkout

- Payment Page

- Navigation, Forms, Search, Accessibility Widget

- Responsive UI

### Out of Scope

- Backend database optimization

- Third-party payment gateway performance

- Server infrastructure and hosting performance

# 4. Test Strategy

- Manual Testing for UI, Navigation, and Functional Validation

- Automation Testing using Selenium (Regression Testing)

- Functional Testing

- Smoke Testing

- Exploratory Testing

- System Testing

- Cross-Browser Testing (Chrome, Edge, Firefox)

- Responsive Testing (Desktop & Mobile)

# 5. Test Deliverables

- Test Plan Document

- Test Cases

- Test Execution Report

- Bug Reports

- Test Summary Report

- Selenium Automation Scripts

# 6. Test Environment

Browsers

- Google Chrome

- Microsoft Edge

- Mozilla Firefox

Devices

- Desktop

- Mobile

Test URL

- https://academybugs.com/types/

Automation Tools

- Selenium

- Java

- Maven

- TestNG

- Katalon Studio

- Page Object Model (POM)

- Apache POI

# 7. Roles & Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Manager | Athulya Sasi | Test Planning & Review |
| QA Engineer | Athulya Sasi | Test Case Design & Execution |
| Automation Engineer | Athulya Sasi | Automation Script Development & Execution |

# 8. Test Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 15-Jul-2026 | 17-Jul-2026 |
| Test Case Preparation | 19-Jul-2026 | 21-Jul-2026 |
| Test Execution | 22-Jul-2026 | 28-Jul-2026 |
| Bug Reporting & Retesting | 28-Jul-2026 | 4-Aug-2026 |
| Test Closure & Reporting | 5-Aug-2026 | 12-Aug-2026 |

# 9. Entry and Exit Criteria

#### Entry Criteria

- Application is deployed and accessible.

- Test environment is available.

- Test data is prepared.

- Test cases are reviewed and approved.

#### Exit Criteria

- All planned test cases have been executed.

- Test execution results are documented.

- Defects identified during testing are reported and documented.

- Test Summary Report is completed and submitted.

- Automation scripts are executed successfully and execution reports are generated.

# 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Test environment unavailable | Maintain backup environment |
| Browser compatibility issues | Execute tests on Chrome, Edge, and Firefox |
| Requirement changes | Review requirements regularly with stakeholders |
| Critical defects found late | Perform early smoke testing and continuous regression |

# 11. Approval

Prepared By: Athulya Sasi

Reviewed By: Gayathri Jyothi